## Slide 1: Integrated Communications Platform “a.k.a Teams Phone Transition”
Communication and Collaboration
Anywhere – Any Time – Any Device
High-Level Overview (ICP)

## Slide 2: So why is the UNT World doing this???
All-in-One Platform
File sharing and collaboration built on Microsoft Sharepoint
Meeting recording and online sharing with Microsoft Stream
Third-party application integration increases productivity
Accessible Anywhere
Make and receive calls from any device after installing Teams
Available for Mac, PC, Linux, iOS, Android, Web, and tablet devices

## Slide 3
2020
Discovery &
Planning
Pilot
Implementation
Today
Oct
Nov
Dec
Jan
2020
Mar 1 - Apr 30
UNTD total phone lines identified
Mar 1 - Apr 30
UNTD financial model defined for CFO
Mar 1 - Apr 30
Discovery information delivered to ITSS Telecom
May 1 - Jun 30
UNTD pilot numbers identified
May 1 - Jun 30
Initial training made available
May 1 - Jun 30
May 1 - Jun 30
Jul 1 - Aug 31
Full UNTD ported over
May 1 - Jun 30
UNTD pilot numbers ported over
May 1 - Jun 30
Pilot success evaluated
May 4
Timeline of ICP Progress
Project evaluation
Continuing Training
2021
Feb

## Slide 4: Weekly Meetings
Architecture and e-911
Call Center
Client Support
Communications and Training
Migration Planning

## Slide 5: Resources
Website: icp.untdallas.edu
Online Sessions with Microsoft:
every Thursday from 9:30 – 10:30 a.m.
Self-Paced Learning: TBA
One-on-One training with OIT

## Slide 6
Questions ??
and Thank YOU!
Patrick Holler
IT Manager
UNT Dallas
Patrick.holler@untdallas.edu